## Slide 1
Software engineering (Undergraduate)
Course Name software engineering
CSC 3114
(Undergraduate)
Chapter 4 Extreme programming (XP)
M. Mahmudul hasan
Assistant Professor, CS, AIUB
http://www.dit.hua.gr/~m.hasan

## Slide 2: Extreme programming
Evolved from the problems caused by the long development cycles of traditional development models (Beck 1999a).
First started as 'simply an opportunity to get the job done‘ (Haungs 2001) with practices that had been found effective in software development processes during the preceding decades (Beck 1999b)
Method is formed around common sense principles and simple to understand practices
  No process fits every project, rather, simple practices should be tailored to suit an individual project
Slide-2
MMH

## Slide 3: Xp values
Communication: XP has a culture of oral communication and its practices are designed to encourage interaction. “Problems with projects can invariably be traced back to somebody not talking to somebody else about something important.”
Simplicity: Design the simplest product that meets the customer’s needs. An important aspect of the value is to only design and code what is in the current requirements rather than to anticipate and plan for unstated requirements.
Slide-3
MMH

## Slide 4: Xp values
Feedback: The development team obtains feedback from the customers at the end of each iteration and external release. This feedback drives the next iteration.
Courage: Allow the team to have courage in its actions and decision making. For example, the development team might have the courage to resist pressure to make unrealistic commitments.
Respect: Team members need to care about each other and about the project.
Slide-4
MMH

## Slide 5: Xp process
The life cycle of XP consists of five phases:
Exploration
Planning
Iterations to Release
Productionizing
Maintenance and Death
Slide-5
MMH

## Slide 6: Xp process – Exploration phase
The customers write out the story cards that they wish to be included in the first release
At the same time the project team familiarize themselves with the tools, technology and practices they will be using in the project
The exploration phase takes between a few weeks to a few months, depending largely on how familiar the technology is to the programmers
Slide-6
MMH

## Slide 7: Xp process – planning phase
  Users stories are written
Estimate the effort of working with the user stories
Priorities are given to the user stories to be implemented
Release planning creates the release schedule
Slide-7
MMH

## Slide 8: Xp process – iterations to release phase
Includes several iterations of the systems before the first release
Each take one to four weeks to implement
The first iteration creates a system with the architecture of the whole system. This is achieved by selecting the stories that will enforce building the structure for the whole system
The customer decides the stories to be selected for each iteration
At the end of the last iteration the system is ready for production
Slide-8
MMH

## Slide 9: Xp process – productionizing phase
Requires extra testing and checking of the performance of the system before the system can be released to the customer
New changes may still be found and the decision has to be made if they are included in the current release
The iterations may need to be quickened from three weeks to one week
The postponed ideas and suggestions are documented for later implementation
Slide-9
MMH

## Slide 10: Xp process – maintenance phase
After the first release is productionized for customer use, the XP project must both keep the system in the production running while also producing new iterations
Requires an effort also for customer support tasks
Development velocity may decelerate after the system is in production
May require incorporating new people into the team and changing the team structure
Slide-10
MMH

## Slide 11: Xp process – death phase
When the customer does no longer have any stories to be implemented
System satisfies customer needs also in other respects (e.g., concerning performance and reliability)
Necessary documentation of the system is finally written as no more changes to the architecture, design or code are made
Death may also occur if the system is not delivering the desired outcomes, or if it becomes too expensive for further development
Slide-11
MMH

## Slide 12: Xp - Roles and responsibility
Customer: writes the stories and functional tests, and decides when each requirement is satisfied. The customer sets the implementation priority for the requirements
Programmer: keeps the program code as simple and definite as possible
Tester: helps the customer write functional tests, also run functional tests regularly, broadcast test results and maintain testing tools
Slide-12
MMH

## Slide 13: Xp - Roles and responsibility
Tracker: gives feedback in XP. He traces the estimates made by the team (e.g. effort estimates) and gives feedback on how accurate they are in order to improve future estimations. He also traces the progress of each iteration and evaluates whether the goal is reachable within the given resource and time constraints or if any changes are needed in the process
Coach: Coach is the person responsible for the process as a whole. A sound understanding of XP is important in this role enabling the coach to guide the other team members in following the process
Consultant: Consultant is an external member possessing the specific technical knowledge needed
Manager (Big Boss): Manager makes the decisions
Slide-13
MMH

## Slide 14: Xp - practices
Interaction: Close interaction between the customer and the programmers. The programmers estimate the effort needed for the implementation of customer stories and the customer then decides about the scope and timing of releases.
Small/short releases: A simple system is "productionized“ rapidly – at least once in every 2 to 3 months. New versions are then released even daily, but at least monthly.
Metaphor: The system is defined by a metaphor/set of metaphors between the customer and the programmers. This "shared story" guides all development by describing how the system works.
Slide-14
MMH

## Slide 15: Xp - practices
Simple design: The emphasis is on designing the simplest possible solution that is implementable at the moment
Testing: Software development is test driven. Unit tests are implemented continuously
Refactoring: Restructuring the system by removing duplication, improving communication, simplifying and adding flexibility
Collective ownership: Anyone can change any part of the code at any time
Slide-15
MMH

## Slide 16: Xp - practices
Pair programming
  Two people write the code at one computer
  One programmer, the driver, has control of the keyboard/mouse and actively implements the program. The other programmer, the observer, continuously observes the work of the driver to identify tactical defects (syntactic, spelling, etc.) and also thinks strategically about the direction of the work.
  Two programmers can brainstorm any challenging problem. Because they periodically switch roles.
Continuous integration: A new piece of code is integrated into the code-base as soon as it is ready.
Slide-16
MMH

## Slide 17: Xp - practices
40-hour week: A maximum of 40-hour working week
On-site customer: Customer has to be present and available full-time for the team
Coding standards: Coding rules exist and are followed by the programmers (e.g. error message by exception handling). Communication through the code should be emphasized
Open workspace: A large room with small cubicle (compartment) is preferred
Just rules: Team has its own rules that are followed, but can also be changed at any time. The changes have to be agreed upon and their impact has to be assessed
Slide-17
MMH

## Slide 18: Xp - artefacts
User story cards
  Paper index cards which contain brief requirement (features, non-functional) descriptions
  Not a full requirement statement
  Commitment for further conversation between the developer and the customer
  During this conversation, the two parties will come to an oral understanding of what is needed for the requirement to be fulfilled
  Customer priority and developer resource estimate are added to the card
  The resource estimate for a user story must not exceed the iteration duration
Slide-18
MMH

## Slide 19: Xp - artefacts
Task list
  A listing of the tasks (one-half to three days in duration) for the user stories that are to be completed for an iteration
  Tasks represent concrete aspects of a user story
  Programmers volunteer for tasks rather than are assigned to tasks
CRC (Class-Responsibility-Collaboration) cards (optional)
  Paper index card on which one records the responsibilities and collaborators of classes which can serve as a basis for software design
  The classes, responsibilities, and collaborators are identified during a design brainstorming/role-playing session involving multiple developers
Slide-19
MMH

## Slide 20: Xp - artefacts
Customer Acceptance Tests
  Textual descriptions and automated test cases which are developed by the customer
  The development team demonstrates the completion of a user story and the validation of customer requirements by passing these test cases.
Visible Wall Graphs
  To foster communication and accountability, progress graphs are usually posted in team work area. These progress graphs often involve how many stories are completed and/or how many acceptance test cases are passing.
Slide-20
MMH

## Slide 21: Xp - artefacts
Scope and use & Limitation
XP is aimed at small to medium-sized teams
Requires the development team to be located in one place. Scattering of programmers on two floors or even on one floor is intolerable for XP
Communication and coordination between project members should be enabled at all times
Require experienced team member through the project development time (XP is people based rather than plan based)
Slide-21
MMH

## Slide 22: How xp solves some se problems
Slide-22
Problem | Solution
Slipped schedule | Short development cycles
Cost of changes | Extensive, ongoing testing, system always running
Defect rates | Unit tests, customer tests
Misunderstand the business | Customer is a part of the team
Business changes | Changes are welcome
Staff turnover (replacement) | Intensive teamwork
MMH

## Slide 23: references
R.S. Pressman & Associates, Inc. (2010). Software Engineering: A Practitioner’s Approach.
Kelly, J. C., Sherif, J. S., & Hops, J. (1992). An analysis of defect densities found during software inspections. Journal of Systems and Software, 17(2), 111-117.
Bhandari, I., Halliday, M. J., Chaar, J., Chillarege, R., Jones, K., Atkinson, J. S., & Yonezawa, M. (1994). In-process improvement through defect data interpretation. IBM Systems Journal, 33(1), 182-214.
Slide - 23